# SUPERMIND / SUPERSKILLS — REFACTOR & MIGRATION PLAN v1.1

## Produced by Refactor & Migration Director — Opus 4.6

Date: 2026-02-28 Input Documents Reviewed: 24 files across SUPERMIND PROJECT folder Scope: Architecture review, repo proposal, skill refactor playbook, orchestrator design, memory roadmap Target: Migration to new Claude MAX account + GitHub repo (chrisflynnai-ux/Superskills)

## 1. ASSUMPTIONS (Bulleted)

- The ~50 production skills (500–1500 lines XML each) will be provided in a second pass. This plan is designed to work with or without them present.

- The new Claude MAX account is a clean slate; no legacy context, projects, or memory files carry over automatically.

- The existing GitHub repo at chrisflynnai-ux/Superskills contains older skill versions. The new repo will be a fresh structure, not a fork.

- XML remains the primary skill format for the initial migration. XML→MD conversion is a later-stage optimization, not a blocker.

- Claude Opus 4.6 is the primary brain for strategy, writing, and orchestration. Gemini 3.1 handles visual/design. Codex 5.3 handles code debugging/refinement.

- The 4-Track model (Research → Drafts → Production → Polish) supersedes the older 3-Phase model in ZPWO v3.0.

- SSOT objects (PROJECT_BRIEF, MESSAGE_SPINE, EVIDENCE_PACK) are the canonical interchange format between tracks.

- The Lean Context Protocol (LCP) and Zero-Point Context Strategy are hard architectural constraints, not aspirational.

- "Memento" memory stack (CLAUDE.md, Context.md, Memory.md, Insights.md, Soul.md, Review.md) is the target memory model for Claude Code integration.

- Revenue model (Interscale agency, skill marketplace, Freedomation OS) is a business context constraint — the architecture must support paid skill distribution and white-labeling.

- Copy Director is the highest-priority missing skill and blocks full automated orchestration.

- Flowgrams (visual workflow diagrams via Excalidraw) are a medium-term deliverable, not a migration blocker.

## 2. RISKS (Bulleted with Mitigation)

- Risk: Scope creep during migration. The vision spans an operating system, marketplace, learning platform, and agency toolset. Mitigation: This plan treats migration as Phase 0 — get the repo clean, skills normalized, and orchestration working. Product features (Flowgrams, marketplace, Freedomation) are Phase 2+.

- Risk: Skill naming inconsistency blocks automated routing. Current names mix formats (e.g., long_form_vsl_script_architect_v2.0.xml, mma_master_monitor_agent_v1_0.xml, EMAIL_COPY_GENIUS_v2_0_COMPLETE.md). Mitigation: Define a single skill_id convention (Deliverable 2) and apply it to all 50 skills during normalization.

- Risk: Monolithic skills resist decomposition. Some skills at 1500 lines embed rules, reasoning, IO contracts, and implementation in one undifferentiated block. Mitigation: The Skill Refactor Playbook (Deliverable 3) separates these into four layers within each skill file, not across files — preserving self-containment while adding structure.

- Risk: XML→MD conversion introduces data loss. XML's self-describing tags, attributes, and nesting don't map 1:1 to markdown. Mitigation: Build a lossless mapping spec (XML tag → MD heading + frontmatter convention). Convert only after a validator confirms round-trip integrity.

- Risk: Token bloat from loading orchestrator + skill + SSOTs simultaneously. A 1500-line skill + ZPWO + MMA + 3 SSOTs could exceed comfortable context. Mitigation: Enforce the LCP tiered loading model. Skills stay out of project knowledge; they load per-conversation. Orchestrator stays lean (~500 lines).

- Risk: Copy Director dependency blocks automated Track 2 routing. Without it, humans manually assign skills. Mitigation: Build Copy Director v1.0 as Priority 1 post-migration (simple routing logic, not full intelligence).

- Risk: Neo4j/Convex/Firebase infrastructure not ready. The graph knowledge layer and real-time state backbone are dependencies for Phase 4+. Mitigation: Phase 1 uses file-based memory (CLAUDE.md stack) with no external dependencies. Infrastructure is layered in incrementally.

- Risk: Multi-brain routing (Claude/Gemini/Codex) adds coordination overhead. Mitigation: v1 orchestrator uses Claude-only routing. Multi-brain routing is a configuration option, not a requirement. Add Gemini/Codex routing rules only when specific track assignments demand them.

## 3. DELIVERABLE 1 — PROJECT CLARITY SNAPSHOT

### What Supermind/Superskills Is

Supermind is a Claude-centric agentic operating system that replaces brittle automations (n8n, Zapier, GoHighLevel) with modular, AI-operated "Superskills" — large structured files (500–1500 lines, XML or MD) that encode domain expertise, execution rules, quality gates, and knowledge components. Skills are operated by AI agents across a 4-phase production pipeline (Research → Drafts → Production → Polish) with human-in-the-loop handoffs at each gate. The system is designed for the agency brand Interscale, targeting marketers, coaches, SaaS founders, and e-commerce operators, with a path toward an autonomous agent-to-agent marketplace under the product name Freedomation.

### What It Is NOT

- NOT a chatbot or prompt library. Skills are agent operating manuals with typed I/O contracts, quality validators, and decomposition maps.

- NOT a no-code visual builder (yet). Flowgrams are a future layer; the core is code-first and file-first.

- NOT a monolithic platform. It's a composable architecture where skills, orchestrators, and memory layers can be swapped independently.

- NOT dependent on a single LLM. While Claude-optimized, the RBI architecture (Rules/Brain/Implementation) allows brain-swapping across Claude, Gemini, and Codex.

- NOT a replacement for human judgment. Every track transition requires a human gate. Autonomy is earned incrementally through learned constraints and self-repair.

### The 4-Phase Track Model

| Track | Name | Agent Fit | Purpose | Exit Gate |
| --- | --- | --- | --- | --- |
| 1 | Research & Plan | Kimi/Manus (parallel extraction) | Extract market intelligence, build SSOTs | Human approves foundational docs |
| 2 | Drafts & Development | Claude Teams (nuanced writing) | Strategic angle selection → script/copy drafting | Human approves draft direction |
| 3 | Production & Refine | Same skill (production mode) + MMA audit | Full production build with validators | MMA PASS or human override |
| 4 | Polish & Perfect | Skeptic Avatar + HPE + NRA | Stress-test, voice polish, resonance audit | Human final publish decision |

### The RBI Model

| Component | Role | Example |
| --- | --- | --- |
| Rules (R) | SOPs defining what to do, in what order, with what constraints | A skill's <ExecutionProtocol> section specifying the 11-step VSL writing process |
| Brain (B) | The LLM model selected for the task based on required capability | Claude Opus for strategy/writing, Gemini for visual design, Codex for code refinement |
| Implementation (I) | Deterministic scripts that execute the work the LLM plans | Python validators (VT-01 through VT-10), Playwright automation scripts, data transformers |

### The Lean Context Doctrine

The system operates from a "Zero-Point" — a minimal default context (~500 tokens) containing only a skills manifest, SSOT headers, routing rules, and session state. Skills activate on-demand (loading Tier 1 descriptor, then Tier 2 execution context), execute, compress results to SSOTs, and unload. The principle: "Every always-loaded parameter schema competes with your offer, your copy voice, your SSOT objects, and your orchestration rules." Context discipline is accuracy discipline.

### Glossary (15 Key Terms)

| Term | Definition |
| --- | --- |
| Superskill | A structured file (500–1500 lines, XML/MD) encoding domain expertise, execution rules, I/O contracts, and quality gates for agent operation |
| Supermind | An agentic knowledge base with a front-end (Obsidian-like) and an agent librarian, built on SQL/Neo4j |
| Zero-Point | The minimal default context state (~500 tokens) from which skills are activated and to which the system returns after execution |
| SSOT | Single Source of Truth — canonical typed objects (PROJECT_BRIEF, MESSAGE_SPINE, EVIDENCE_PACK) that persist across track transitions |
| Track | One of four sequential production phases (Research → Drafts → Production → Polish), each with specific agent assignments and exit gates |
| Atom | The smallest reusable knowledge component (a heuristic, pattern, framework, or spec) that skills assemble from |
| RBI | Rules-Brain-Implementation — the three-part architecture ensuring clean separation of SOPs, model selection, and execution |
| Flowgram | A visual workflow diagram (Excalidraw-based) showing skill chains, agent assignments, and human checkpoints |
| LCP | Lean Context Protocol — the specification for on-demand skill activation with minimal context consumption |
| MMA | Master Monitor Agent — the quality guardian that scores outputs across 7 dimensions with pass/fix/escalate verdicts |
| ZPWO | Zero-Point Work Orchestrator — the lean routing layer that directs tasks to skills and manages phase transitions |
| COSM | Contextually Organized Semantic Memory Site — a domain-specific knowledge collection in machine-friendly format with human PKM front-end |
| Memento | The proprietary memory stack (CLAUDE.md, Context.md, Memory.md, Insights.md, Soul.md, Review.md) for persistent agent learning |
| Copy Director | The missing strategic routing skill that assigns the correct execution skill (LFVA/SFVW/SPC/ACM/Email) with specific parameters |
| Progressive Disclosure | The L1–L4 layering system within skills: L1 routing (~500 tokens), L2 execution (~1500–3500), L3 advanced (~3000), L4 reference (~2000–6000) |

## 4. DELIVERABLE 2 — REPO & FILE SYSTEM PROPOSAL

### Repo Tree (GitHub-Ready)

supermind/

├── README.md                          # Project overview, quick start, architecture diagram

├── CLAUDE.md                          # Claude Code memory file (persistent context)

├── LICENSE                            # MIT or chosen license

├── .gitignore

│

├── skills/                            # Skills library (~50 skills)

│   ├── _schema/

│   │   ├── skill_schema_v2.xsd        # XML schema definition for validation

│   │   ├── skill_schema_v2.json       # JSON Schema equivalent

│   │   └── SKILL_TEMPLATE_V2.xml      # Canonical template

│   │

│   ├── copy/                          # Domain: copywriting & content

│   │   ├── lfva/                      # Long-Form VSL Architect

│   │   │   ├── lfva_v3.0.0.xml        # Skill file

│   │   │   ├── CHANGELOG.md           # Patch log

│   │   │   └── tests/

│   │   │       ├── golden_output_01.md # Golden trace

│   │   │       └── test_lfva.py       # Validation harness

│   │   ├── sfvw/                      # Short-Form VSL Writer

│   │   ├── spc/                       # Sales Page Copywriter

│   │   ├── acm/                       # Advertorial Copy Master

│   │   ├── ecg/                       # Email Copy Genius

│   │   ├── mwp/                       # Master Writing Partner

│   │   ├── csa/                       # Content Script Architect

│   │   └── vtd/                       # Viral Theme Developer

│   │

│   ├── strategy/                      # Domain: strategic planning & routing

│   │   ├── copy-lead/                 # Angle selection

│   │   ├── copy-director/             # Skill assignment & configuration

│   │   ├── offer-architect/           # Offer structure design

│   │   └── mis/                       # Market Intelligence Synthesizer

│   │

│   ├── research/                      # Domain: intelligence gathering

│   │   ├── market-scout/              # Reconnaissance

│   │   ├── research-ops/              # Deep extraction

│   │   └── evidence-pack-builder/     # Proof assembly

│   │

│   ├── quality/                       # Domain: validation & polish

│   │   ├── mma/                       # Master Monitor Agent

│   │   ├── hpe/                       # Human Persuasion Editor

│   │   ├── nra/                       # Neuro-Resonance Auditor

│   │   ├── skeptic-avatar/            # Red team stress test

│   │   └── vra/                       # Viral Resonance Architect

│   │

│   ├── automation/                    # Domain: technical execution

│   │   ├── browser-orchestrator/      # Playwright/scraping

│   │   ├── cold-outreach/             # Cold outreach architect

│   │   └── lead-gen/                  # Lead generation funnel

│   │

│   └── system/                        # Domain: meta/system skills

│       ├── skill-builder/             # Builds new skills

│       └── skill-auditor/             # Audits existing skills

│

├── orchestration/                     # Orchestrators & routing

│   ├── zpwo/

│   │   ├── zpwo_v4.0.0.xml           # Zero-Point Work Orchestrator (4-track)

│   │   └── CHANGELOG.md

│   ├── orchestrator-core/

│   │   ├── orchestrator_core_v5.0.yaml

│   │   └── CHANGELOG.md

│   ├── sub-agent-configs/

│   │   ├── sub_agent_configs_v3.0.yaml

│   │   └── CHANGELOG.md

│   ├── routing/

│   │   ├── routing_table.yaml         # Skill routing rules

│   │   └── track_definitions.yaml     # 4-track phase definitions

│   └── project-bases/

│       ├── vsl_production.yaml        # VSL project base template

│       └── sales_page_production.yaml # Sales page project base template

│

├── memory/                            # Memento memory stack

│   ├── CLAUDE.md                      # Core persistent memory (always loaded)

│   ├── Context.md                     # Current project/session context

│   ├── Memory.md                      # Long-term learned facts

│   ├── Insights.md                    # Patterns, discoveries, meta-learnings

│   ├── Soul.md                        # Constitutional values, voice, identity

│   ├── Review.md                      # Self-assessment, performance logs

│   └── conventions.md                 # How memory files are consumed by Claude Code

│

├── schemas/                           # Typed contracts & validators

│   ├── ssot/

│   │   ├── project_brief.schema.yaml  # PROJECT_BRIEF schema

│   │   ├── message_spine.schema.yaml  # MESSAGE_SPINE schema

│   │   ├── evidence_pack.schema.yaml  # EVIDENCE_PACK schema

│   │   ├── voice_guide.schema.yaml    # VOICE_GUIDE schema

│   │   ├── angle_set.schema.yaml      # Copy Lead output schema

│   │   └── skill_activation.schema.yaml # Copy Director output schema

│   ├── thread/

│   │   ├── thread_state.schema.json   # Minimal thread state object

│   │   └── handoff_packet.schema.json # SSOT handoff between phases

│   └── validators/

│       ├── pydantic_models.py         # Pydantic v2 models for all SSOTs

│       └── validate_ssot.py           # CLI validator script

│

├── atoms/                             # Shared knowledge components

│   ├── heuristics/

│   │   ├── sales_hook_alignment_triad_v1.md

│   │   └── ...

│   ├── patterns/

│   │   ├── sales_retention_dopamine_2hit_v1.md

│   │   └── ...

│   ├── frameworks/

│   │   ├── sales_dopamine_ladder_v1.md

│   │   └── ...

│   ├── specs/

│   │   ├── two_column_vsl_format_v1.md

│   │   └── ...

│   └── manifest.yaml                  # Atom index with versions and usage map

│

├── examples/                          # End-to-end golden traces

│   ├── vsl_production_run/

│   │   ├── 00_project_brief.yaml

│   │   ├── 01_message_spine.yaml

│   │   ├── 02_evidence_pack.yaml

│   │   ├── 03_angle_set.yaml

│   │   ├── 04_skill_activation.yaml

│   │   ├── 05_vsl_script_v1.md

│   │   ├── 06_mma_scorecard.yaml

│   │   ├── 07_vsl_script_final.md

│   │   └── README.md                  # Walkthrough of the full run

│   └── sales_page_run/

│       └── ...

│

├── docs/                              # Architecture & contributor docs

│   ├── architecture/

│   │   ├── lean_context_protocol.md   # LCP spec

│   │   ├── rbi_model.md              # Rules-Brain-Implementation

│   │   ├── 4_track_model.md          # Track system documentation

│   │   ├── neuro_resonance.md        # Persuasion architecture

│   │   └── gotcha_framework.md       # GOTCHA operational model

│   ├── contributing/

│   │   ├── CONTRIBUTING.md           # How to add/modify skills

│   │   ├── skill_style_guide.md      # Naming, structure, conventions

│   │   └── review_checklist.md       # PR review criteria

│   └── marketplace/

│       ├── marketplace_spec.md       # Skill marketplace architecture

│       └── revenue_model.md          # Revenue sharing model

│

├── tools/                             # Scripts for development & maintenance

│   ├── lint_skill.py                 # Validate skill against schema

│   ├── convert_xml_to_md.py          # XML→MD converter (lossless)

│   ├── convert_md_to_xml.py          # MD→XML converter (round-trip)

│   ├── normalize_naming.py           # Rename skills to convention

│   ├── patch_skill.py                # Apply patch to skill file

│   ├── generate_changelog.py         # Auto-generate changelog from git diff

│   ├── validate_ssot.py              # Validate SSOT against schema

│   ├── atom_usage_audit.py           # Find duplicate atoms across skills

│   └── golden_trace_runner.py        # Run golden traces and compare outputs

│

├── constitution/                      # Values & guardrails

│   ├── resonance_constitution.xml    # Neuro-resonance model

│   └── guardrails.md                 # System-level guardrails

│

└── .github/

├── ISSUE_TEMPLATE/

│   ├── skill_bug.md

│   └── skill_request.md

└── workflows/

├── lint_skills.yml            # CI: validate all skills on PR

└── validate_ssots.yml         # CI: validate SSOT schemas on PR

### Naming Conventions

Skill ID Format (Stable Slug):

{domain}_{function}_{variant}

Examples:

- copy_lfva (Long-Form VSL Architect)

- copy_sfvw (Short-Form VSL Writer)

- quality_mma (Master Monitor Agent)

- strategy_copy_director

- research_market_scout

Rules: lowercase, underscores, no version in the ID. Version lives in metadata.

File Naming:

{skill_slug}_v{major}.{minor}.{patch}.xml

Examples:

- lfva_v3.0.0.xml

- mma_v1.0.0.xml

- copy_director_v1.0.0.xml

Versioning (SemVer + Patch Logs):

- MAJOR: Breaking changes to I/O contract or execution protocol

- MINOR: New capabilities, atoms, or validator additions (backwards-compatible)

- PATCH: Bug fixes, constraint updates, wording refinements

Every skill folder contains CHANGELOG.md with entries in this format:

## [3.0.0] - 2026-02-15

### Changed

- Complete rebuild from atoms (not incremental patch)

- Added AtomManifest section

- Added DecompositionMap for sub-agent coordination

### Added

- Python validators VT-01 through VT-10

- Belief sequence validator

Knowledge Blocks (KB) Representation: KBs are now called "Atoms" and live in /atoms/ as individual files:

/atoms/{type}/{name}_v{version}.md

Types: heuristics/, patterns/, frameworks/, specs/

Each atom file has YAML frontmatter:

---

atom_id: heuristic.sales_hook_alignment_triad

version: 1

type: heuristic

domain: sales

used_by: [copy_lfva, copy_sfvw, copy_spc]

created: 2026-01-15

---

Progressive Disclosure Layers: Within each skill file, layers are marked with XML comments:

<!-- ===== L1: ROUTING (always loaded, ~500 tokens) ===== -->

<!-- ===== L2: EXECUTION (loaded when working, ~1500-3500 tokens) ===== -->

<!-- ===== L3: ADVANCED (loaded for complex scenarios, ~3000 tokens) ===== -->

<!-- ===== L4: REFERENCE (loaded rarely, ~2000-6000 tokens) ===== -->

## 5. DELIVERABLE 3 — SKILL REFACTOR PLAYBOOK

### Pipeline: Applied to Each of ~50 Skills

#### Step 1: CLASSIFY

Assign each skill a classification tuple:

| Dimension | Values |
| --- | --- |
| Domain | copy, strategy, research, quality, automation, system |
| Function | writer, auditor, router, builder, analyst, validator |
| Track Position | T1 (Research), T2 (Drafts), T3 (Production), T4 (Polish), TX (Cross-track) |
| Tier | system, meta, production, experimental |
| Complexity | A (simple, <500 lines), B (standard, 500–1000), C (complex, 1000+) |

Output: A classification CSV:

skill_id, domain, function, track, tier, complexity, current_filename, line_count

copy_lfva, copy, writer, T2, production, C, long_form_vsl_script_architect_v3.0.0.xml, 1555

quality_mma, quality, validator, TX, system, B, mma_master_monitor_agent_v1_0.xml, 1066

Validator: Every skill has exactly one domain, one primary function, and one primary track. Evidence of success: Classification CSV covers all 50 skills with no blanks.

#### Step 2: NORMALIZE STRUCTURE

Apply the SKILL_TEMPLATE_V2.xml schema to every skill. Each skill must contain these sections in this order:

<Skill skill_id="..." name="..." version="..." status="...">

<Meta>              <!-- Identity, tier, model, sister skills -->

<Contract>          <!-- Inputs, outputs, non-goals -->

<Dependencies>      <!-- Upstream/downstream skills, SSOTs -->

<AtomManifest>      <!-- Machine-readable atom dependency list -->

<ExecutionProtocol> <!-- The actual rules/steps/SOP -->

<OutputRules>       <!-- Deterministic formatting rules -->

<SelfCheck>         <!-- Built-in validators and quality gates -->

<ProgressiveDisclosure> <!-- L1-L4 layer markers -->

<DecompositionMap>  <!-- Parallel vs sequential task breakdown -->

<LearnedConstraints> <!-- Discovered failure modes and fixes -->

<PatchLog>          <!-- Version history -->

</Skill>

Validator: tools/lint_skill.py validates every skill against skills/_schema/skill_schema_v2.xsd. Evidence of success: lint_skill.py returns PASS for all 50 skills.

#### Step 3: SEPARATE CONCERNS (Within File)

For each skill, identify and tag these four layers using XML comments:

| Layer | Content | Tag Pattern |
| --- | --- | --- |
| (a) Rules/SOP | Step-by-step execution protocol, ordering, constraints | <!-- LAYER:RULES --> |
| (b) Reasoning Policy | When to use which approach, conditional logic, model-selection guidance | <!-- LAYER:REASONING --> |
| (c) I/O Contract | Input schemas, output schemas, SSOT dependencies, non-goals | <!-- LAYER:CONTRACT --> |
| (d) Tools/Impl Hooks | Python validators, script references, API calls, tool integrations | <!-- LAYER:IMPL --> |

Important: These layers stay inside a single file. The separation is structural (tagged sections), not physical (separate files). Self-containment is preserved.

Validator: Each skill has all four layer tags present. Evidence of success: grep -c "LAYER:" skill.xml returns 4 for every skill.

#### Step 4: ADD DETERMINISTIC OUTPUT RULES + SELF-CHECK

For each skill, ensure:

- Output Rules section specifies exact formatting (markdown headers, YAML structure, two-column format, etc.)

- Self-Check section includes at minimum:

  - A checklist the agent runs before declaring output complete

  - Scoring thresholds (if applicable to MMA)

  - Known failure modes with recovery actions

Template for Self-Check:

<SelfCheck>

<PreSubmit>

<Check id="SC-01">All required SSOT fields populated</Check>

<Check id="SC-02">Output format matches OutputRules spec exactly</Check>

<Check id="SC-03">No placeholder text remains ([BRACKETED_VALUES])</Check>

<Check id="SC-04">Belief sequence integrity (if applicable)</Check>

<Check id="SC-05">Evidence cited for every claim (if applicable)</Check>

</PreSubmit>

<MMAGate mode="M1|M2|M4" threshold="7.0|8.0|9.0"/>

<FailureModes>

<Mode trigger="missing_evidence" recovery="Request EVIDENCE_PACK reload"/>

<Mode trigger="voice_drift" recovery="Re-read VOICE_GUIDE, apply HPE pass"/>

</FailureModes>

</SelfCheck>

Validator: Every skill has <SelfCheck> with at least 3 <Check> items. Evidence of success: No skill passes lint without SelfCheck section.

#### Step 5: ADD TEST HARNESS + GOLDEN OUTPUTS

For each skill:

- Create a tests/ subfolder inside the skill directory

- Add at least one golden output file (the "correct" output for a known input)

- Add a test script that:

  - Loads the skill + a known SSOT set

  - Runs the skill's Self-Check validators programmatically

  - Compares structural output (headings, sections, format) against golden trace

  - Does NOT compare creative content word-for-word (LLMs are non-deterministic)

# tests/test_lfva.py

def test_output_structure():

"""Verify LFVA output has all 11 steps in two-column format."""

output = load_output("golden_output_01.md")

assert "## Step 1:" in output

assert "## Step 11:" in output

assert "| Audio |" in output  # Two-column header

assert output.count("## Step") == 11

def test_belief_sequence():

"""Verify belief sequence is present and ordered."""

output = load_output("golden_output_01.md")

beliefs = extract_beliefs(output)

assert len(beliefs) == 4

assert beliefs[0]["type"] == "identity"  # Belief ordering

def test_self_check_all_pass():

"""Run all SC-XX checks against golden output."""

# ...

Validator: pytest skills/{domain}/{skill}/tests/ passes for every skill. Evidence of success: CI pipeline runs all tests on PR, all green.

#### Step 6: ADD PATCH LOG

Every skill gets a CHANGELOG.md in its directory. Initial entry documents the refactor:

## [X.Y.Z] - 2026-02-28

### Refactored

- Normalized to SKILL_TEMPLATE_V2 schema

- Added AtomManifest section

- Added DecompositionMap section

- Added SelfCheck validators

- Added test harness with golden outputs

- Separated concern layers (Rules/Reasoning/Contract/Impl)

- Renamed from {old_filename} to {new_filename}

Validator: CHANGELOG.md exists and has at least one entry. Evidence of success: ls skills/*/CHANGELOG.md returns 50 results.

#### Step 7: XML→MD CONVERSION (When Warranted)

Conversion criteria (all must be true):

- [ ] Skill has passed Steps 1–6 in XML

- [ ] Round-trip converter (tools/convert_xml_to_md.py → tools/convert_md_to_xml.py) produces identical semantic output

- [ ] Target platform (Claude Code, Gemini, Codex) shows measurably better compliance with MD format

- [ ] No progressive disclosure functionality is lost

Lossless mapping spec:

XML <Skill> attributes     → MD YAML frontmatter

XML <Meta>                 → ## Meta (structured YAML block)

XML <Contract>             → ## Contract (YAML block)

XML <ExecutionProtocol>    → ## Execution Protocol (numbered markdown)

XML <SelfCheck>            → ## Self-Check (checklist)

XML comments <!-- L1: -->  → Markdown comments or H3 headers

XML CDATA                  → Fenced code blocks

Validator: diff <(convert_to_md skill.xml | convert_to_xml) skill.xml shows no semantic differences. Evidence of success: Round-trip test passes for every converted skill.

### Refactor Execution Order

Do NOT refactor all 50 skills at once. Batch by priority:

| Batch | Skills | Rationale |
| --- | --- | --- |
| Batch 1 (Week 1) | LFVA, SFVW, MMA, ZPWO | Core production + orchestration. Already closest to v3 standard. |
| Batch 2 (Week 2) | Copy Lead, Copy Director (build), SPC, ACM, ECG | Strategic layer + remaining copy skills. |
| Batch 3 (Week 3) | HPE, NRA, Skeptic Avatar (build), VRA | Quality/polish layer. |
| Batch 4 (Week 4) | Market Scout, Research Ops, MIS, Evidence Pack Builder | Research layer. |
| Batch 5 (Weeks 5-6) | All remaining skills | Automation, system, and experimental. |

## 6. DELIVERABLE 4 — MASTER ORCHESTRATOR & ROUTING PLAN

### Orchestrator Design: ZPWO v4.0

The orchestrator is NOT a monolithic brain. It is a lean router (~500 tokens at Zero-Point) that:

- Selects skill by matching task intent to routing table

- Runs a 4-phase track with explicit gate conditions

- Enforces lean context by loading/unloading skills per conversation

- Produces traceable thread logs (JSON state objects)

- Supports multi-brain routing via configurable brain assignments per track

### Routing Rules

# orchestration/routing/routing_table.yaml

routes:

# Track 1: Research & Plan

- command: "/intake"

chain: [research_market_scout, research_research_ops, research_mis]

track: T1

brain: claude-sonnet  # Research doesn't need Opus

- command: "/research"

skill: research_market_scout

track: T1

- command: "/synthesize"

skill: research_mis

track: T1

# Track 2: Strategic Layer

- command: "/strategy"

chain: [strategy_copy_lead, strategy_copy_director]

track: T2

brain: claude-opus  # Strategy needs Opus reasoning

# Track 2: Execution (routed by Copy Director)

- command: "/vsl-long"

skill: copy_lfva

track: T2

brain: claude-opus

- command: "/vsl-short"

skill: copy_sfvw

track: T2

brain: claude-sonnet

- command: "/salespage"

skill: copy_spc

track: T2

brain: claude-opus

- command: "/advertorial"

skill: copy_acm

track: T2

brain: claude-sonnet

- command: "/email"

skill: copy_ecg

track: T2

brain: claude-sonnet

- command: "/content-video"

skill: copy_csa

track: T2

brain: claude-sonnet

# Track 3: Production + Validation

- command: "/produce"

skill: "{active_skill}"  # Same skill as Track 2

track: T3

brain: claude-opus

validators: [belief_sequence, visual_coverage, proof_architecture]

mma_mode: M2

mma_threshold: 8.0

# Track 4: Polish

- command: "/skeptic"

skill: quality_skeptic_avatar

track: T4

brain: claude-sonnet

- command: "/polish"

skill: quality_hpe

track: T4

brain: claude-opus

- command: "/resonance"

skill: quality_nra

track: T4

brain: claude-sonnet

# Cross-Track

- command: "/audit"

skill: quality_mma

track: TX

brain: claude-sonnet

# Multi-Brain Routing Rules

brain_selection:

default: claude-opus

rules:

- condition: "task.requires_visual_design"

brain: gemini-3.1

reason: "Gemini excels at visual/design tasks"

- condition: "task.requires_code_debug"

brain: codex-5.3

reason: "Codex excels at code analysis and refinement"

- condition: "task.complexity == 'simple' AND task.type == 'validation'"

brain: claude-sonnet

reason: "Sonnet sufficient for validation, saves Opus tokens"

- condition: "task.complexity == 'complex' AND task.type in ['strategy', 'writing']"

brain: claude-opus

reason: "Opus required for nuanced strategy and long-form writing"

### Minimal Thread State Object (JSON)

{

"$schema": "schemas/thread/thread_state.schema.json",

"thread_id": "THR-2026-0228-001",

"project_id": "PRJ-2026-0228-001",

"created_at": "2026-02-28T10:00:00Z",

"updated_at": "2026-02-28T14:30:00Z",

"current_track": "T2",

"current_phase": "draft",

"active_skill": "copy_lfva",

"active_brain": "claude-opus",

"track_history": [

{

"track": "T1",

"started": "2026-02-28T10:00:00Z",

"completed": "2026-02-28T11:30:00Z",

"skills_used": ["research_market_scout", "research_mis"],

"gate_status": "PASSED",

"gate_approver": "human:chris"

}

],

"ssot_versions": {

"PROJECT_BRIEF": "PB-2026-001-v2.1",

"MESSAGE_SPINE": "MS-2026-001-v2.2",

"EVIDENCE_PACK": "EP-2026-001-v1.1",

"VOICE_GUIDE": "VG-2026-001-v2.1",

"ANGLE_SET": null,

"SKILL_ACTIVATION": null

},

"mma_scores": {

"T2_draft": {

"mode": "M1",

"score": 7.4,

"verdict": "PASS",

"timestamp": "2026-02-28T13:00:00Z"

}

},

"learned_constraints": [],

"flags": {

"human_override_used": false,

"circuit_breaker_triggered": false,

"fix_loop_count": 0

}

}

### Standard Handoff Packet Between Phases

{

"$schema": "schemas/thread/handoff_packet.schema.json",

"handoff_id": "HO-T1-T2-001",

"from_track": "T1",

"to_track": "T2",

"timestamp": "2026-02-28T11:30:00Z",

"gate_status": "PASSED",

"gate_approver": "human:chris",

"gate_notes": "Research complete. Proceed with documentary-style VSL.",

"ssot_payload": {

"PROJECT_BRIEF": {

"version": "PB-2026-001-v2.1",

"checksum": "sha256:abc123...",

"location": "ssots/project_brief.yaml"

},

"MESSAGE_SPINE": {

"version": "MS-2026-001-v2.2",

"checksum": "sha256:def456...",

"location": "ssots/message_spine.yaml"

},

"EVIDENCE_PACK": {

"version": "EP-2026-001-v1.1",

"checksum": "sha256:ghi789...",

"location": "ssots/evidence_pack.yaml"

}

},

"recommended_skill": "copy_lfva",

"recommended_config": {

"style": "S1_documentary_investigative",

"bridge_pattern": "blind_solution",

"target_length_minutes": 16,

"market_sophistication": 4

},

"context_for_next_track": "Market sophistication level 4. Audience has seen multiple offers. Documentary/investigative style recommended to bypass skepticism. Key differentiator: proprietary mechanism (UMP) not yet seen in market."

}

## 7. DELIVERABLE 5 — MEMORY/LEARNING/REPAIR ROADMAP

### V1: Deterministic Memory Files + Manual Review Loops (Weeks 1–4)

What ships: The Memento file stack, consumed by Claude Code.

| File | Purpose | Update Frequency | Consumed By |
| --- | --- | --- | --- |
| CLAUDE.md | Core persistent memory — always loaded by Claude Code at session start | Every session | Claude Code (automatic) |
| Context.md | Current project/session context — loaded per project | Per project | Manual load |
| Memory.md | Long-term learned facts, preferences, patterns | Weekly review | Manual load |
| Insights.md | Meta-learnings, discovered heuristics, cross-project patterns | After each project | Manual load |
| Soul.md | Constitutional values, voice identity, philosophical grounding | Rarely (identity-level) | Loaded at project start |
| Review.md | Self-assessment logs, MMA score trends, skill performance data | After each production run | Manual review |

How it's consumed in Claude Code:

- CLAUDE.md is auto-loaded (Claude Code reads it from repo root at session start)

- Other files are referenced via @memory/Insights.md or loaded into conversation context

- After each production run, the agent writes a review entry to Review.md

- Human reviews Review.md weekly and promotes durable insights to Memory.md or Insights.md

Validator: CLAUDE.md exists in repo root. All 6 memory files present in /memory/. Evidence of success: Claude Code loads CLAUDE.md automatically on session start. Human confirms context carries across sessions.

### V2: Semantic Index + Retrieval Policies (Weeks 5–12)

What ships: Vector search over memory + atoms, with retrieval policies.

| Component | Technology | Purpose |
| --- | --- | --- |
| Vector Store | Zilliz Cloud (Milvus) | Embed and index all atoms, memory entries, learned constraints |
| Embedding Model | Claude embeddings or text-embedding-3-large | Generate vectors for semantic search |
| Retrieval Policy Engine | Python + Pydantic | Rules for when to search, what to surface, how to rank |
| Convex State Sync | Convex Cloud | Real-time sync of Context.md and Insights.md across sessions |

Retrieval policies:

policies:

- trigger: "skill_activation"

action: "Search atoms by skill's AtomManifest, surface any updated versions"

priority: high

- trigger: "error_encountered"

action: "Search LearnedConstraints for matching failure pattern"

priority: critical

- trigger: "new_project_start"

action: "Search Insights.md for patterns from similar project types"

priority: medium

- trigger: "mma_score_below_threshold"

action: "Search Review.md for past fixes to similar dimension failures"

priority: high

Validator: Semantic search returns relevant results for 10 test queries (precision > 0.7). Evidence of success: Agent surfaces a relevant learned constraint when encountering a known failure mode, without human prompting.

### V3: Self-Repair + Patch Proposals + Automated Regression (Weeks 13–24)

What ships: Skills that diagnose their own failures and propose patches.

| Capability | Mechanism | Safety Gate |
| --- | --- | --- |
| Self-Diagnosis | When MMA score drops below threshold, agent queries LearnedConstraints graph for root cause | Automated |
| Patch Proposal | Agent generates a diff-format patch to the skill file addressing the diagnosed issue | Human review required |
| Regression Suite | Golden traces run automatically after any skill patch to ensure no regression | Automated (CI) |
| Constraint Learning | New failure modes automatically added to skill's <LearnedConstraints> section | Automated with human review |

Self-repair loop:

MMA FAIL → Diagnose (query constraints graph)

→ Identify root cause (missing atom? drift? new failure mode?)

→ Generate patch proposal (XML diff)

→ Run regression tests against golden traces

→ IF tests pass → Present patch to human for approval

→ IF human approves → Apply patch, increment PATCH version

→ Update LearnedConstraints with new entry

→ Log to Review.md

Neo4j graph structure for self-repair:

(Skill:copy_lfva) --HAS_CONSTRAINT--> (Constraint:minute_8_cliff)

(Constraint:minute_8_cliff) --PREVENTS--> (Failure:viewer_dropout)

(Constraint:minute_8_cliff) --DISCOVERED_BY--> (Run:THR-2026-0315-003)

(Constraint:minute_8_cliff) --RESOLUTION--> (Patch:add_retention_hook_at_7m30s)

Validator: After 10 production runs, at least 2 new learned constraints are auto-generated and validated by human review. Evidence of success: A skill that failed in run N succeeds in run N+1 due to an auto-applied (human-approved) patch.

## 8. NEXT ACTIONS (Checklist in Execution Order)

### Phase 0: Repo Setup (Day 1)

- [ ] Create new GitHub repo with the structure from Deliverable 2

- [ ] Add CLAUDE.md to repo root with core project context

- [ ] Add README.md with architecture overview

- [ ] Add skills/_schema/SKILL_TEMPLATE_V2.xml and .xsd validator

- [ ] Add schemas/ssot/ with all SSOT schemas

- [ ] Add /memory/ directory with all 6 Memento files (initial templates)

- [ ] Add /tools/lint_skill.py (basic XML schema validation)

- [ ] Commit and verify Claude Code auto-loads CLAUDE.md

### Phase 1: Batch 1 Skill Migration (Week 1)

- [ ] Run classification step on all 50 skills (produce CSV)

- [ ] Migrate LFVA v3.0 → normalize to schema, add test harness

- [ ] Migrate SFVW v3.0 → normalize to schema, add test harness

- [ ] Migrate MMA v1.0 → normalize to schema, add test harness

- [ ] Migrate ZPWO v3.0 → upgrade to v4.0 (4-track model)

- [ ] Verify lint passes on all 4 skills

- [ ] Create first golden trace (VSL production run example)

### Phase 2: Strategic Layer + Remaining Copy (Week 2)

- [ ] Build Copy Director v1.0 (routing logic + parameter assignment)

- [ ] Migrate Copy Lead → normalize

- [ ] Migrate SPC, ACM, ECG, MWP, CSA, VTD → normalize

- [ ] Update ZPWO v4.0 routing table with all new skill references

- [ ] Update SUB_AGENT_CONFIGS to v3.0

### Phase 3: Quality Layer (Week 3)

- [ ] Migrate HPE, NRA → normalize

- [ ] Build Skeptic Avatar v1.0 (from existing spec)

- [ ] Migrate VRA → normalize

- [ ] Create sales page golden trace example

### Phase 4: Research Layer (Week 4)

- [ ] Migrate Market Scout, Research Ops, MIS, Evidence Pack Builder → normalize

- [ ] SSOT template standardization (all 6 templates validated)

- [ ] End-to-end test: full 4-track run with normalized skills

### Phase 5: Remaining Skills (Weeks 5–6)

- [ ] Migrate all remaining skills (automation, system, experimental)

- [ ] tools/atom_usage_audit.py — identify duplicate atoms across skills

- [ ] Begin extracting shared atoms to /atoms/ directory

- [ ] CI pipeline: lint + test on every PR

### Phase 6: Memory V2 (Weeks 7–12)

- [ ] Set up Zilliz Cloud vector store

- [ ] Build embedding pipeline for atoms + memory entries

- [ ] Implement retrieval policy engine

- [ ] Set up Convex state sync for Context.md

- [ ] Test semantic search with 10 validation queries

### Phase 7: Self-Repair V3 (Weeks 13–24)

- [ ] Set up Neo4j knowledge graph

- [ ] Migrate LearnedConstraints from all skills to graph nodes

- [ ] Build patch proposal generator

- [ ] Build regression runner (tools/golden_trace_runner.py)

- [ ] First self-repair cycle: diagnose → patch → test → human approve

Refactor & Migration Plan v1.1 "Atoms are the universal interchange format. Skills are the assembly manuals. Tracks are the production line. Memory is the evolution engine." Produced: 2026-02-28 by Opus 4.6